# EcoGrow

Section 1: Project Initiation & Discovery

Prepared by Doris Frank, Business Analyst

# 1.1 Business Context

GreenSphere Innovations is a pioneering technology firm based in San Francisco, dedicated to using technology as a force for environmental stewardship. Its EcoGrow product gives home and community gardeners a single reliable source for plant-care information, a way to connect with other gardeners, and simple tools to track their own progress. Delivery is structured around a 35-person cross-functional team spanning full-stack development, UI/UX design, and QA.

The engagement is grounded in three explicitly stated problems: gardeners lack a single reliable source for plant-care information, there are few dedicated platforms for gardeners to connect and share knowledge, and there are no simple tools to track progress, record harvests, and celebrate achievements. GreenSphere's stated core values, sustainable innovation, community first, and empowerment through simplicity, sit behind every prioritisation decision in this engagement.

# 1.2 Engagement Mandate

I was engaged as the Business Analyst for the EcoGrow initiative, working directly with GreenSphere's delivery team across the full product lifecycle: discovery, requirements, backlog engineering, sprint delivery support, business validation, and release readiness.

My mandate covers structuring the engagement itself, since the originating brief defines the business problem and the delivery mechanics (Jira, three two-week sprints) but does not supply governance structures, stakeholder definitions, or a requirements baseline. Establishing those is the first output of this engagement, not an input to it.

# 1.3 Problem Framing

I reframed GreenSphere's three stated problems as three distinct gaps that the product needs to close, rather than three features to be built in isolation:

- Scattered information: gardeners currently rely on fragmented, unreliable sources for plant care guidance.

- Lack of community: gardeners have few dedicated platforms to connect with others or share what they've learned.

- Ineffective tracking: there is no simple way for a gardener to record progress or recognise their own achievements.

Each of these maps to one of EcoGrow's three stated core capabilities, Plant Library, Community Forum, and Harvest Tracker, which gives me a clean line from problem to product from the outset of the engagement.

# 1.4 Stakeholder Discovery

Given the confidentiality constraints of this engagement, stakeholder engagement in this report is represented through structured personas built against defined roles on the GreenSphere delivery team, rather than named individuals. Each persona reflects a real functional perspective within the engagement without disclosing identity.

# 1.5 Stakeholder Register

| ID | Persona | Role | Interest | Power |
| --- | --- | --- | --- | --- |
| STK-01 | Product Sponsor Persona | Commissions the engagement, holds budget authority | High | High |
| STK-02 | Product Owner Persona | Owns backlog priority, represents the business voice | High | High |
| STK-03 | Engineering Lead Persona | Represents the full-stack development team | High | Medium |
| STK-04 | UX Lead Persona | Represents UI/UX design | High | Medium |
| STK-05 | QA Lead Persona | Represents quality assurance | Medium | Medium |
| STK-06 | Scrum Master Persona | Facilitates ceremonies, protects delivery cadence | Medium | Medium |
| STK-07 | Gardener Persona (End User) | Represents home and community gardeners, the primary users of EcoGrow's Plant Library, Harvest Tracker, and Community Forum capabilities | High | Low |
| STK-08 | Support Persona | Supports users experiencing issues with EcoGrow once the product is operational | Medium | Low |

# 1.6 Power-Interest Analysis

Plotting the register above against a standard power-interest grid places the Product Sponsor and Product Owner personas in the manage-closely quadrant, given their combination of high interest and high decision authority.

The Engineering Lead and UX Lead personas sit in keep-satisfied, high interest in outcomes but delivery authority rather than governance authority. The QA Lead and Scrum Master personas sit in keep-informed, essential to execution but not primary decision owners for scope or direction.

I added two personas the register was missing on review: the Gardener, EcoGrow's actual end user, and Support, the persona supporting users through live issues once the product is operational. The Gardener sits in keep-informed, high interest since it's their product, low formal power since they don't control scope, priority, or budget the way the internal delivery team does.

Support sits in the same quadrant with lighter interest for now, since there's nothing operational yet to support. Both were genuine gaps, not additions for completeness, a register that never names the person the product is actually for is a real weakness, not a stylistic one.

I traced this addition directly to GreenSphere's stated mission of using technology for environmental stewardship, and to its Community First and Empowerment Through Simplicity values. Those values point to the Gardener as the person EcoGrow exists to serve, and to Support as the function that sustains that service once the product is live, not as a category added for register completeness.

# 1.7 RACI

| Activity | Sponsor | Product Owner | Eng Lead | UX Lead | QA Lead | Scrum Master | Gardener | Support |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Define business objectives | A | R | C | C | I | I | I | I |
| Approve requirements baseline | A | R | C | C | C | I | I | I |
| Prioritise backlog | I | A/R | C | C | I | I | I | I |
| Sprint planning | I | C | R | R | C | A |  |  |
| Sprint review sign-off | C | A | R | R | R | I | I | C |
| Go/No-Go decision | A | R | C | C | C | I | I | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed.

Role allocation note: I perform the Scrum Master responsibilities shown above within my Business Analyst delivery role for this engagement, consistent with GreenSphere's lean delivery structure. Listing Scrum Master as a distinct persona documents that governance function, not a separate individual.

# 1.8 Communication Plan

| Audience | Cadence | Channel | Owner |
| --- | --- | --- | --- |
| Product Sponsor | Monthly | Steering summary | Business Analyst |
| Product Owner | Weekly | Backlog review | Business Analyst |
| Delivery team | Daily / per sprint cadence | Standup, sprint ceremonies | Scrum Master persona |
| All stakeholders | End of each sprint | Sprint review | Product Owner persona |
| Gardener (End User) | Ongoing, via usage data and Community Forum feedback | Usage analytics, in-product feedback | Business Analyst |
| Support Persona | Once operational, ongoing | Operational handover documentation, escalation channel | Product Owner persona |

# 1.9 Governance

Decision authority sits with the Product Owner persona for backlog and scope decisions, and with the Product Sponsor persona for budget, timeline, and go/no-go decisions. Where the two are in tension, the escalation path runs through a documented Decision Register rather than informal resolution, so every material call has a traceable rationale. This Decision Register is maintained in Confluence and referenced by ID throughout the remaining eight sections.

# 1.10 Discovery Questions

The following questions frame the discovery activity that Sections 2 and 3 are built from:

- What does success look like for each of the three core capabilities, independently of the others?

- Which of the three stated problems is causing the most acute pain today, and which is most strategically important long-term?

- What data does GreenSphere already hold about gardener behaviour, and what is currently missing?

- What constraints exist around the 35-person team's capacity across three concurrent capability areas?

- What would make this engagement a failure from the Product Sponsor persona's perspective, even if the product ships on time?

# 1.11 Initial Decisions

Two decisions were made at this stage of the engagement, prior to detailed requirements work:

- DEC-01: The engagement will run requirements elicitation and root-cause analysis before any Epic or backlog structure is drafted, rather than working backward from the brief's mention of Jira. This keeps the golden thread intact from problem to delivery.

- DEC-02: Stakeholder engagement in all portfolio-facing documentation will be represented through defined personas rather than named individuals, for confidentiality reasons specific to this engagement.

# 1.12 Delivery Reflection

The one real tension at this stage of the engagement was between speed and rigour. The brief already names Jira, three sprints, and a two-week cycle, which creates pressure to start building backlog structure immediately.

I chose to hold that back until governance, stakeholder mapping, and root-cause analysis were established first, on the basis that a backlog built ahead of a validated problem definition tends to require costly rework once real requirements surface. That trade-off is documented here because it shaped the sequencing of the entire engagement, not just this section.

# 1.13 Executive Takeaway

This engagement begins from a brief that specifies delivery mechanics but not delivery governance. Before any backlog, sprint, or Epic work began, I established who the engagement answers to, how decisions get made, and what problem is actually being solved. That foundation is what the remaining eight sections of this report are built on.