# EcoGrow

Section 4: Product Strategy & Delivery Planning

Prepared by Doris Frank, Business Analyst

# 4.1 Product Vision

EcoGrow becomes the single trusted home for a gardener's plant-care knowledge, community, and personal progress, replacing the fragmented mix of forums, generic social platforms, and disconnected tracking tools gardeners currently rely on.

# 4.2 Strategic Business Objectives

Carried forward unchanged from Section 2: BO-01 (trusted information source), BO-02 (structured community), BO-03 (progress tracking), BO-04 (usage data capture for future decisions).

# 4.3 Expected Business Outcomes

| Business Objective | Expected Outcome |
| --- | --- |
| BO-01 | Gardeners default to EcoGrow's Plant Library instead of general search when seeking care information |
| BO-02 | Forum engagement becomes a repeat behaviour, not a one-time visit |
| BO-03 | Gardeners who log a planting return to log the corresponding harvest |
| BO-04 | Usage data is complete and reliable enough to inform the Section 8 KPI dashboard once EcoGrow is live |

# 4.4 Success Measures

Success measures are defined now so the Power BI reporting layer (Section 8) has a target to report against once real usage data exists. No figures below are targets pulled from GreenSphere, they are the measurement framework itself, pending real KPI targets to be confirmed with the Product Sponsor persona.

- Plant Library: search-to-view completion rate

- Community Forum: percentage of posts that receive at least one response within 48 hours

- Harvest Tracker: percentage of logged plantings that reach a logged harvest

- Cross-capability: weekly active users, once operational data exists

# 4.5 Benefits Realisation Framework

Each business objective has a defined benefit owner and a review point. Benefits are not assumed at launch, they are measured against the Section 4.4 success measures starting from the first full month of operational data, and reported formally in Section 8.

| Objective | Benefit Owner (Persona) | Review Point |
| --- | --- | --- |
| BO-01 | Product Owner Persona | First full month post-launch |
| BO-02 | Product Owner Persona | First full month post-launch |
| BO-03 | Product Owner Persona | First full month post-launch |
| BO-04 | Product Sponsor Persona | Ongoing, reviewed quarterly |

# 4.6 Feature Value Assessment

I assessed features on two axes, business value against BO-01 through BO-04, and delivery complexity, to inform the MVP decision below.

| Feature | Business Value | Complexity | MVP Decision |
| --- | --- | --- | --- |
| Plant Library search and vetted content (FR-01, FR-02) | High | Medium | In |
| Community Forum posting and response (FR-03, FR-04) | Medium | Medium | Partial, posting in, response deferred |
| Planting and harvest logging (FR-05, FR-06) | High | Low | In |
| Visual progress timeline (FR-07) | Medium | Medium | Out of MVP |
| Usage event capture (FR-08) | High | Low | In, non-negotiable per BO-04 |
| Post-harvest satisfaction prompt (FR-09) | High | Low | In, added after Power BI planning surfaced the Customer Satisfaction gap |

# 4.7 Product Roadmap

| Phase | Focus | Depends on |
| --- | --- | --- |
| MVP (Sprints 1-3) | Plant Library, Harvest Tracker, Forum posting | Section 5 backlog |
| Phase 2 | Forum response and community interaction depth | MVP validation, Section 7 |
| Phase 3 | Visual progress timeline, engagement features | Phase 2 usage data |

# 4.8 MVP Definition

I defined the MVP as the smallest version of EcoGrow that lets a gardener search vetted plant-care content, log a planting through to a harvest, and post to the Community Forum, without response functionality.

This scope directly addresses all three of GreenSphere's stated problems at a basic level, rather than solving one problem completely while leaving the other two untouched, which is why forum posting is in the MVP even though forum response is deferred.

# 4.9 Epic Catalogue

| Epic ID | Epic | Core Capability | MVP |
| --- | --- | --- | --- |
| EPIC-01 | Plant Library | Plant Library | Yes |
| EPIC-02 | Harvest Tracker | Harvest Tracker | Yes |
| EPIC-03 | Community Forum | Community Forum | Partial, posting only |
| EPIC-04 | Usage Analytics Capture | Cross-capability | Yes, extended to include FEAT-08 |

# 4.10 Feature Catalogue

| Feature ID | Feature | Epic |
| --- | --- | --- |
| FEAT-01 | Plant search and browse | EPIC-01 |
| FEAT-02 | Vetted content display | EPIC-01 |
| FEAT-03 | Planting log | EPIC-02 |
| FEAT-04 | Harvest log | EPIC-02 |
| FEAT-05 | Forum posting | EPIC-03 |
| FEAT-06 | Forum response | EPIC-03 |
| FEAT-07 | Usage event capture | EPIC-04 |
| FEAT-08 | Post-harvest satisfaction prompt | EPIC-04 |

FEAT-08 was added to close a gap surfaced during Power BI planning, Customer Satisfaction had no defined collection mechanism anywhere in the original scope. It is deliberately scoped to the post-harvest moment only, the Plant Library variant is deferred to Phase 2 rather than expanding MVP surface area this late in planning.

# 4.11 Release Strategy

I set EcoGrow to release as a single MVP at the end of Sprint 3, rather than incrementally per sprint, because the three MVP epics (Plant Library, Harvest Tracker, Forum posting) are interdependent for the product to demonstrate GreenSphere's core value proposition. Sprint-level demos still occur at each Sprint Review per Section 6, but they validate progress internally rather than constituting separate public releases.

# 4.12 Delivery Reflection

The real trade-off here was Community Forum response (FR-04). It's a Should-priority requirement with genuine user value, but including it in the MVP would have added dependency complexity, FR-04 requires FR-03 fully stable first, inside a fixed three-sprint window.

I chose to ship posting without response in the MVP and defer response to Phase 2, on the basis that a forum where gardeners can post is still meaningfully better than no forum, whereas trying to fit both into three sprints risked delivering neither well.

This is the kind of scope decision that needs the Product Owner persona's explicit sign-off before Section 5 backlog work begins.

# 4.13 Executive Takeaway

The MVP addresses all three of GreenSphere's stated problems within the brief's three-sprint constraint, by deliberately sequencing forum response into Phase 2 rather than compressing full community functionality into the MVP. Every epic and feature in this section traces back to a business objective, and forward into the Section 5 backlog.

# 4.14 Executive Close

This section converts Section 2's problem-to-outcome mapping into a concrete, sequenced delivery plan. Section 5 now takes the Epic and Feature Catalogue above and breaks it into the story-level backlog that Sprint 1 planning in Section 6 will draw from.