EcoGrow Future-State Discovery

EPIC-F01 Smart Plant Care | Delivery Translation | Pass 3

Prepared by Doris Frank, Business Analyst

Status: Controlled future-state translation. This document does not amend the locked MVP, does not create Jira commitments, and does not represent approved delivery scope.

Pass 3 translates only what is sufficiently resolved from Pass 2. Material unresolved governance questions remain explicit gates rather than assumptions.

# 1. Translation Control

| Control | Position |
| --- | --- |
| Future-state status | Discovery and delivery-translation preparation only |
| Epic | EPIC-F01 Smart Plant Care |
| Features | F01.1 Plant-Specific Care Guidance; F01.2 Watering Guidance |
| Candidate requirements | FR-10 and FR-11 |
| Candidate story | US-08 |
| Jira status | Not yet approved for Jira creation |
| Primary progression blocker | Content authority, validation owner and review model remain unresolved |
| Estimation | No Story Points until real Sprint Planning |

# 2. Translation Principle

I am translating EPIC-F01 into a controlled delivery structure without pretending that discovery is complete. The structure is ready to be reviewed as a potential backlog model, but it becomes Jira-ready only when the outstanding governance and acceptance gates are closed.

The locked MVP remains separate. Existing MVP requirements FR-01 to FR-09, existing Stories US-01 to US-07, and deferred Forum response and Visual Progress Timeline are not absorbed into EPIC-F01.

# 3. Future-State Delivery Chain

| Level | ID | Translated position | Status |
| --- | --- | --- | --- |
| Epic | EPIC-F01 | Smart Plant Care | Discovery candidate |
| Feature | F01.1 | Plant-Specific Care Guidance | Discovery feature |
| Feature | F01.2 | Watering Guidance | Discovery feature |
| Requirement | FR-10 | EcoGrow shall provide plant-specific care guidance that enables gardeners to make more informed decisions about caring for their plants. | Candidate |
| Requirement | FR-11 | EcoGrow shall provide plant-specific watering guidance to help gardeners make informed watering decisions. | Candidate |
| User Story | US-08 | As a gardener, I want to view watering guidance for a plant so that I can make informed decisions about caring for it. | Candidate |

Translation decision: US-08 is the first delivery-shaped story because watering guidance is the first F01 use case that has a defined user value hypothesis. FR-10 remains a broader parent requirement candidate and should not be forced into a separate story until the care-guidance scope is sufficiently decomposed.

# 4. Story Boundary for US-08

| Boundary | Decision |
| --- | --- |
| In scope | Select or identify a plant and view plant-specific watering guidance. |
| In scope | Display the conditions, limitations or uncertainty attached to the guidance. |
| In scope | Use an approved content source or validated content set once the authority model is confirmed. |
| Not in scope | Weather forecast integration or severe-weather alerts. |
| Not in scope | Plant disease or pest identification, treatment or chemical recommendations. |
| Not in scope | Personalised reminders or garden profiles. |
| Not in scope | A generic fixed watering schedule presented as universally correct. |

# 5. Acceptance Logic Translation

The following is an acceptance-logic framework, not final acceptance criteria. I am preserving the Pass 2 decision that criteria must not be frozen until the authoritative source, required inputs, conditions and review model are confirmed.

| Acceptance area | Delivery translation | Gate |
| --- | --- | --- |
| Plant identity | Guidance must be tied to the selected or identified plant. | Confirm identification model |
| Guidance content | Watering guidance must be presented in a form the gardener can act on. | Confirm approved content and authority |
| Conditions | Relevant conditions that materially change the guidance must be represented or explicitly bounded. | Validate required inputs |
| Uncertainty | The experience must communicate meaningful variability, missing data or limitations. | Define content and UX rule |
| Content safety | The feature must not claim unsupported certainty or provide out-of-bound treatment advice. | Confirm content policy |
| Review | Guidance must have an identified validation and change-review path before release. | Confirm owner and lifecycle |

Formal Gherkin-style acceptance criteria are intentionally deferred. Writing them now would turn unresolved governance decisions into invented requirements.

# 6. Non-Functional Requirement Translation

No NFR IDs are created yet. The following themes are translated into future-ready quality requirements that must be specified once the feature boundary is approved.

| NFR theme | Translation for F01 | Current state |
| --- | --- | --- |
| Accuracy and content quality | Guidance must meet an agreed content-authority standard. | Gate |
| Timeliness and maintainability | Content changes must be reviewable, traceable and controllable. | Gate |
| Explainability | The gardener must understand what the guidance means and when it may not apply. | Candidate NFR theme |
| Availability and performance | Guidance should load within an agreed service expectation once implemented. | Target to define |
| Privacy | No location or personalisation data is required by US-08 unless later evidence justifies it. | Boundary |
| Observability | Usage and usefulness should be measurable after real delivery. | Future analytics requirement |

# 7. Data and Content Requirements

| Requirement area | Translated need | Status |
| --- | --- | --- |
| Plant identity | A reliable identifier or selection method for the plant. | Required discovery input |
| Plant attributes | Relevant plant type or characteristics that affect watering guidance. | To validate |
| Watering knowledge | Approved watering guidance tied to the plant. | Blocked by content authority |
| Conditional factors | Soil/moisture, season and other materially relevant factors where evidenced. | To validate |
| Content metadata | Source, owner, validation date, review status and change history. | Governance dependency |
| Analytics | Events to measure real feature usage and usefulness after delivery. | Future delivery input |

# 8. Stakeholder and Governance Translation

| Role | Delivery relevance | Status |
| --- | --- | --- |
| Gardener | Consumes watering guidance and makes the care decision. | Primary persona |
| Product Owner / GreenSphere decision authority | Confirms value, scope, priority and acceptance. | Governance role |
| Plant Science / Horticulture SME | Validates plant-care and watering content if the capability progresses. | Required governance dependency, not yet an MVP stakeholder entry |
| Engineering / Data / Platform | Determines implementation, data model and operational feasibility. | Delivery dependency, ownership TBD |
| Specialist Plant Protection / Pest Management | Only relevant if F01 expands into pest, treatment or chemical guidance. | Outside F01 boundary |

I am not adding the Horticulture SME to the existing MVP stakeholder register. The role is identified here because F01 creates a genuine future governance need, consistent with the standing stakeholder rule.

# 9. Dependencies and Traceability

| Dependency | Impacts | Resolution needed |
| --- | --- | --- |
| Content authority | FR-10, FR-11, US-08, acceptance criteria | Named owner or approver plus review model |
| Plant knowledge source | FR-10, FR-11 | Define authoritative source and content structure |
| Required plant/context inputs | FR-11 and acceptance logic | Confirm minimum reliable input set |
| Content lifecycle | Release and maintenance of guidance | Define creation, validation, review and retirement |
| Future weather context | Later contextual care capabilities | Keep in EPIC-F02 |
| Personalisation | Future user-specific care/reminders | Keep in EPIC-F05 |
| Plant health/treatment | Future safety-sensitive guidance | Keep in EPIC-F03 |

Shared governance thread: the unresolved question of who owns, validates and approves EcoGrow plant-care content should be tracked as one connected governance finding across the existing MVP content-validation concern and EPIC-F01. Closure of that finding can inform both governance paths, but no answer is assumed here.

Sections 6, 7, 8, and 9 refer to the same unresolved content-authority decision and should not be interpreted as separate governance blockers.

# 10. Definition of Ready for Future Jira Creation

| DoR check | Required evidence or decision | Current position |
| --- | --- | --- |
| Problem | Validated user need and outcome | Open |
| Scope | Epic and feature boundaries remain stable | Sufficient for draft translation |
| Requirement | FR wording agreed and testable | Candidate, not approved |
| Story | US-08 is sufficiently bounded | Draft-ready |
| Acceptance criteria | Specific, testable criteria can be written without assumptions | Blocked |
| Content authority | Named owner/approver and review model confirmed | Blocked |
| Data | Minimum required inputs and limitations known | Partially resolved |
| NFRs | Relevant quality expectations agreed | Partially resolved |
| Dependencies | Critical dependencies visible and owned | Partially resolved |
| Stakeholders | Required governance roles confirmed | Partially resolved |
| Priority | GreenSphere agrees the value and sequencing case | Open |
| Estimation | Story Points assigned in real Sprint Planning | Not yet applicable |

# 11. Prioritisation Position

EPIC-F01 has strong portfolio and user-value potential, but no delivery priority is asserted as a fact. The appropriate decision is to prepare the opportunity for prioritisation after the content-authority and acceptance gates are resolved.

| Dimension | Current assessment | Evidence status |
| --- | --- | --- |
| User value | High potential because the opportunity closes the gap between information and care decision. | Hypothesis |
| Business value | Potentially high if the experience improves usefulness and repeat engagement. | Hypothesis |
| Complexity | Medium for a bounded content-led implementation; higher if contextual inputs expand. | Discovery assessment |
| Governance | Medium to high due to content authority and lifecycle requirements. | Supported discovery finding |
| Delivery readiness | Not yet ready for Jira creation. | Governance and acceptance gates open |

# 12. Jira Translation Readiness

| Artifact | Prepared form | Jira action now? |
| --- | --- | --- |
| EPIC-F01 | Epic definition available | No |
| F01.1 / F01.2 | Feature definitions available | No |
| FR-10 / FR-11 | Candidate requirement definitions available | No |
| US-08 | Bounded story candidate available | No |
| Acceptance criteria | Framework only | No |
| NFRs | Themes only | No |
| Dependencies | Documented | No |
| Story Points | Deferred | No |
| Bug records | None, because no delivery defect exists | No |

# 13. Pass 3 Decision

Pass 3 successfully translates the resolved EPIC-F01 discovery into a controlled future-state delivery structure. The translation is not yet a Jira creation authorization.

The remaining progression gate is clear: resolve the shared plant-care content-authority question, confirm the minimum reliable data inputs and review lifecycle, then write formal testable acceptance criteria and complete prioritisation. Until then, FR-10, FR-11 and US-08 remain future-state candidates rather than approved backlog items.

Next controlled step: once the governance gate is resolved, complete the final Jira-ready acceptance criteria and DoR package, then move to the real delivery workflow only if GreenSphere approves the opportunity.

# 14. Traceability to Source Artifacts

| Source artifact | How Pass 3 uses it |
| --- | --- |
| EcoGrow Future-State Discovery baseline | Preserves the original opportunity framing, watering concerns, future-state capability ideas and BA delivery chain. |
| Product Vision & Capability Map ¦ Revalidated Scope | Uses the locked future-state scope, EPIC-F01 boundary, FR-10/FR-11 candidates and governance rules. |
| EPIC-F01 Deep Discovery ¦ Pass 2 | Translates the completed discovery into a structured delivery model without inventing missing evidence. |
| Locked EcoGrow MVP | Maintained as historical baseline. No FR-01 to FR-09 changes are made here. |