# EcoGrow Future-State Discovery
EPIC-F02 Weather-Aware Gardening | Deep Discovery | Pass 2

Prepared by Doris Frank, Business Analyst

Status: Future-state discovery only. This pass does not amend the locked MVP, create Jira commitments, or represent built functionality.

# 1. Discovery Control

| Dimension | Current position |
| --- | --- |
| Future epic | EPIC-F02 Weather-Aware Gardening |
| Purpose | Explore whether local environmental context can improve plant-care decisions and protective actions. |
| Discovery status | Candidate future capability. No Jira stories yet. |
| Primary boundary | Weather-aware context is outside the current MVP and outside EPIC-F01 delivery scope. |
| Key dependencies | Location, weather data, care rules, privacy, reliability, notification behaviour and content governance. |
| Primary governance question | What level of weather-driven guidance can EcoGrow responsibly provide, and who validates the rules and content? |

# 2. Opportunity and User Need

Opportunity. The current Plant Library provides plant information. Future-state discovery explores whether EcoGrow can use local weather context to make care guidance more timely and useful. The source baseline describes the concept as combining Plant + Location + Weather + Care Rules to generate context-aware guidance.

User need hypothesis. A gardener may need to know when local conditions materially change what action is appropriate for a plant, rather than receiving static advice only.

Business value hypothesis. More context-relevant guidance could increase usefulness, engagement and perceived product value. These remain hypotheses until validated.

# 3. F02 Capability Boundary

| Feature candidate | Discovery position | Boundary |
| --- | --- | --- |
| F02.1 Location Context | Candidate dependency | Explore how a gardener provides or permits use of relevant location context. Do not assume a specific collection method or consent model yet. |
| F02.2 Weather Data and Forecast Context | Candidate | Explore reliable weather inputs and the minimum forecast data needed for care decisions. |
| F02.3 Weather-Aware Plant Guidance | Candidate | Explore plant-specific guidance triggered by materially relevant weather conditions. |
| F02.4 Severe Weather Alerts and Protective Actions | Candidate | Explore warnings and protective actions only where evidence supports a clear user need and safe guidance model. |

Explicit exclusions. EPIC-F01 plant-specific care and watering remains its own capability. EPIC-F03 plant-health identification and treatment remains separate. Personalised garden profiles remain EPIC-F05. No automatic pesticide or chemical recommendations are introduced through F02.

# 4. Candidate Future Requirements

| ID | Candidate requirement | Status |
| --- | --- | --- |
| Future requirement candidate | EcoGrow should use relevant local weather context to improve plant-care guidance when weather conditions materially affect the care decision. | Discovery candidate, no FR number assigned yet. |
| Future requirement candidate | EcoGrow should provide clear protective-action guidance for defined adverse weather conditions when validated rules and content exist. | Discovery candidate, gated by governance. |

# 5. Candidate User Story Direction

Potential story direction: As a gardener, I want EcoGrow to consider relevant local weather conditions when providing plant-care guidance so that I can prepare my plants for adverse conditions.

Important control: This is a discovery candidate only. No formal future-state story ID, acceptance criteria or Jira issue is created in this pass.

# 6. Data and Integration Discovery

| Area | Question to resolve | Status |
| --- | --- | --- |
| Location | What location precision is actually required for useful weather guidance? | Open question |
| Consent and privacy | What permission model is required for location use? | Open question |
| Weather source | Which weather data source can provide sufficiently reliable local conditions and forecasts? | Open question |
| Forecast fields | Which conditions materially affect plant-care decisions? | Open question |
| Plant context | What plant attributes are needed to interpret weather impact safely? | Open question |
| Rules engine | How are weather signals translated into plant-specific actions? | Open question |
| Notifications | When is an alert useful rather than noisy? | Open question |
| Reliability | What happens when location, forecast or external service data is missing or stale? | Open question |

# 7. Governance and Stakeholder Boundary

Governance dependency. Weather-aware care introduces a stronger need for validated rules and content ownership. I will not add new stakeholders to the current MVP register based on framework expectations alone.

| Role | Potential F02 relevance | Current position |
| --- | --- | --- |
| Gardener | Consumes weather-aware guidance and acts on it. | Primary persona |
| Product Owner / GreenSphere | Confirms value, scope, priority and acceptance. | Governance role |
| Plant Science / Horticulture SME | May validate plant-care implications of weather conditions. | Future governance dependency, not an MVP stakeholder entry |
| Technical / Data / Platform | Supports weather integration, data quality, reliability and operational feasibility. | Delivery dependency, ownership TBD |
| Specialist weather or climate expertise | May be required if F02 moves into advanced agronomic or regional modelling. | Open question, not added yet |

# 8. NFR Discovery Themes

| Theme | Why it matters | Current state |
| --- | --- | --- |
| Reliability | Incorrect or stale weather data could produce poor guidance. | Discovery theme |
| Timeliness | Weather context loses value if it arrives too late. | Discovery theme |
| Privacy | Location use requires clear purpose, permission and handling controls. | Discovery theme |
| Availability | External weather dependencies may fail or degrade. | Discovery theme |
| Explainability | The gardener should understand why a weather-driven action is suggested. | Discovery theme |
| Notification quality | Alerts should be useful and appropriately bounded. | Discovery theme |
| Observability | Usage and alert usefulness should be measurable after real delivery. | Future delivery theme |

# 9. Discovery Questions and Progression Gate

| Gate | Required before delivery translation |
| --- | --- |
| Problem validation | Confirm the user problem and meaningful weather-driven use cases. |
| Data feasibility | Confirm the minimum location, weather and plant inputs with known limitations. |
| Governance | Define who validates weather-care rules and plant-care implications. |
| Privacy | Define acceptable location collection, consent and data handling expectations. |
| Reliability | Define fallback behaviour for missing, stale or unavailable weather data. |
| Acceptance logic | Only after the above are resolved can testable acceptance criteria be written. |
| Value and priority | GreenSphere makes an evidence-based decision on whether F02 should progress. |

# 10. Pass 2 Decision

Current decision: EPIC-F02 is retained as a credible future-state discovery candidate, but it is not ready for Jira translation. The discovery must first establish the user problem, data model, privacy basis, weather-source reliability, content and rule ownership, and the safe boundary for alerts and protective actions.

Next controlled step: Resolve the F02 discovery questions before assigning a future requirement ID or story ID. No Story Points, Bugs, sprint results or delivery claims are created in discovery.