EcoGrow Future-State Discovery | EPIC-F06 | Cross-Artifact QA | Pass 4

# EPIC-F06 Platform Scalability and Global Readiness | Independent Cross-Artifact QA

Prepared by Doris Frank, Business Analyst

Status: Independent QA of Pass 2 and corrected Pass 3. This pass does not amend the locked MVP, create Jira commitments, or represent built functionality.

# 1. QA Scope

I revalidated the corrected F06 Pass 3 against the F06 Deep Discovery Pass 2, the revalidated Product Vision and Capability Map, and the final portfolio packages for sibling epics F01 through F05. The wider sibling check tests boundary integrity across the full future-state sequence.

| Source artifact | QA use |
| --- | --- |
| F06 Deep Discovery Pass 2 | Primary baseline for purpose, feature names, discovery questions, NFR themes and ten-gate progression. |
| F06 Delivery Translation Pass 3, corrected | Primary translation artifact under QA, including the corrected five-epic boundary wording. |
| Revalidated Product Vision and Capability Map | Future-state scope, F06 position, six-epic structure and cross-epic boundaries. |
| F01-F05 final portfolio packages | Cross-epic boundary validation against the established future-state sequence. |
| Locked EcoGrow MVP | Historical baseline check to ensure no MVP scope or IDs are amended. |

# 2. Feature and Requirement Traceability

| Control | Pass 2 | Pass 3 | QA finding |
| --- | --- | --- | --- |
| F06.1 Technical Scalability | Present | Present | PASS |
| F06.2 Operational Readiness | Present | Present | PASS |
| F06.3 Geographic and Content Readiness | Present | Present | PASS |
| F06.4 Cost and Business Case | Present | Present | PASS |
| Candidate requirement directions | Unnumbered | Unnumbered | PASS |
| Candidate story direction | Unnumbered | Unnumbered | PASS |

QA finding: the four F06 feature names are preserved exactly and the candidate requirement and story directions remain unnumbered. No delivery commitment was created through translation.

# 3. Ten-Gate Progression Integrity

I checked the actual progression table directly. The F06 gate set contains ten rows in the same order and with the same names as Pass 2.

| # | Gate | Pass 2 | Pass 3 | QA |
| --- | --- | --- | --- | --- |
| 1 | Problem and adoption validation | Present | Present | PASS |
| 2 | Scale evidence | Present | Present | PASS |
| 3 | Architecture and integration | Present | Present | PASS |
| 4 | Operational readiness | Present | Present | PASS |
| 5 | Geographic readiness | Present | Present | PASS |
| 6 | Content readiness | Present | Present | PASS |
| 7 | Upstream capability maturity | Present | Present | PASS |
| 8 | Cost model | Present | Present | PASS |
| 9 | Business case | Present | Present | PASS |
| 10 | Value and priority | Present | Present | PASS |

QA decision: exactly ten gates are preserved in the same order and wording. Gate 7 remains the upstream-capability maturity condition between content readiness and cost model. The ten-gate model remains intentionally distinct from F03 safety governance and F04 regional-content governance.

# 4. Cross-Epic Boundary Integrity

The F06 scope remains distinct from the five sibling future epics. The corrected traceability wording uses a five-epic sibling boundary, while F06 itself remains the system and business-case capability.

| Boundary | F06 QA position |
| --- | --- |
| F01 Smart Plant Care | Plant-specific care and watering remain separate. |
| F02 Weather-Aware Gardening | Weather-aware context remains separate. |
| F03 Plant Health and Protection | Plant-health identification and treatment remain separate. |
| F04 Global Plant Intelligence | Regional plant intelligence remains separate; F04 retains plant-knowledge and localisation capability ownership. |
| F05 Personalised Garden Experience | Gardener profiles and personalisation remain separate. |
| F06 Platform Scalability and Global Readiness | Broader platform scale and global-readiness assessment remains the F06 capability. |

QA finding: no cross-epic capability is absorbed into F06, and F04 localisation ownership remains explicit. The five-sibling boundary is used consistently.

# 5. ID and Delivery Integrity

| Control | QA finding |
| --- | --- |
| Future requirement IDs | None assigned |
| Future story ID | None assigned |
| MVP FR-01 to FR-09 | No changes |
| F01 FR-10 / FR-11 / US-08 | No reuse or collision |
| Stakeholder IDs | No new stakeholder IDs assigned |
| NFR IDs | None assigned |
| Story Points | Not assigned |
| Bugs | None created |
| Jira creation | Not approved |
| Formal acceptance criteria | Deferred |
| Production or delivery claims | None |

# 6. Governance and Business-Case Boundary

I kept F06 governance distinct from F01 content authority, F02 weather, F03 plant health, F04 regional plant intelligence and F05 personalisation. F06 adds scale, operating-model, cost and business-case questions without turning them into resolved decisions.

| Governance area | Current QA position |
| --- | --- |
| Product Owner / GreenSphere | Governance role for scale need, value, priority and eventual decision |
| Technical / Architecture | Delivery dependency for capacity, integration, resilience and technical constraints |
| Operations / Support | Open governance question for monitoring, support and service continuity |
| Content / Regional expertise | Cross-epic dependency; F04 remains capability owner |
| Cost / Commercial expertise | Open governance question for cost drivers and business-case assumptions |
| Upstream capability maturity | Explicit progression gate for deciding which F01-F05 capabilities must be mature, evidenced or bounded before F06 scale assessment is relied upon |

# 7. Mechanical and Structural QA

| Check | Result |
| --- | --- |
| Feature-name preservation | PASS |
| Ten-gate count and order | PASS |
| Gate 7 Upstream capability maturity position | PASS |
| Five-epic boundary wording | PASS |
| Future ID collisions | PASS: none created |
| MVP scope leakage | PASS: none |
| Acceptance-criteria invention | PASS: deferred |
| Jira readiness overstatement | PASS: not approved |
| Reversal construction / em-dash controls | PASS |
| Pass 2 to Pass 3 structural integrity | PASS |

# 8. QA Decision

PASS. F06 Pass 3 is structurally consistent with Pass 2, the revalidated Product Vision and Capability Map, and the established F01-F05 future-state portfolio sequence. The five-epic sibling boundary correction is confirmed. The ten-gate progression model is intact, and no future requirement, story, NFR, Story Point, Bug or Jira commitment has been introduced.

Next controlled stage: Pass 5 Portfolio Packaging after this QA result is accepted.

# 9. Evidence Boundary

This QA package demonstrates cross-artifact requirements-engineering discipline, future-state traceability, boundary control and progression governance. It does not establish product acceptance, production readiness, sprint delivery, realised benefits or approved scale investment.

Traceability note: Pass 3 uses the revalidated Product Vision and Capability Map, F06 Pass 2, and the established F01-F05 final portfolio packages.