# EcoGrow

Jira Delivery Workspace, Build Specification

Prepared by Doris Frank, Business Analyst

This is a configuration spec, not a record of a Jira project that already exists. Every Epic, Feature, and Story below is pulled verbatim from Sections 4 and 5, no new content is introduced here. Story points, sprint dates, and assignees are left as real-team inputs, not estimated or assigned in this document.

# 1. Project Setup

| Field | Value |
| --- | --- |
| Project name | EcoGrow |
| Project key | ECO |
| Project type | Scrum, team-managed |
| Sprint duration | 2 weeks (per brief) |
| Number of sprints | 3 (per brief) |

# 2. Issue Type Hierarchy

Jira's standard hierarchy is used with no custom issue types added, to keep the project auditable against the brief's original Jira requirement (Epics, Stories, Tasks, Story Points).

- Epic, top-level, maps 1:1 to the Epic Catalogue (Section 4.9)

- Story, maps 1:1 to the backlog User Stories (Section 5)

- Task, used for sub-work under a Story where a Story is too large for one estimate, per Section 5.1-5.4

- Bug, used only once real defects are found during Sprint Execution (Section 6.8), not pre-created

# 3. Epics to Create

| Jira Epic Name | Epic ID (reference) | Epic Colour (suggested) |
| --- | --- | --- |
| Plant Library | EPIC-01 | Green |
| Harvest Tracker | EPIC-02 | Blue |
| Community Forum | EPIC-03 | Purple |
| Usage Analytics Capture | EPIC-04 | Grey |

Each Epic's description field in Jira should carry its Business Objective reference (BO-01 through BO-04, per Section 4.9) verbatim, so traceability survives inside Jira itself and doesn't depend on this document staying open alongside it.

# 4. Stories to Create, by Epic

## Epic: Plant Library (EPIC-01)

| Story ID | Summary (paste into Jira) | Linked Requirement |
| --- | --- | --- |
| US-01 | As a gardener, I want to search the Plant Library by name or type, so that I can quickly find care information | FR-01 |
| US-02 | As a gardener, I want to see a content-verified badge on library entries, so that I trust the information I'm reading | FR-02 |

## Epic: Harvest Tracker (EPIC-02)

| Story ID | Summary (paste into Jira) | Linked Requirement |
| --- | --- | --- |
| US-03 | As a gardener, I want to log a planting with plant type and date, so that I can start tracking its progress | FR-05 |
| US-04 | As a gardener, I want to record a harvest against a planting I logged, so that I can close the loop on that plant's progress | FR-06 |

## Epic: Community Forum, MVP scope (EPIC-03)

| Story ID | Summary (paste into Jira) | Linked Requirement |
| --- | --- | --- |
| US-05 | As a gardener, I want to post a question or piece of knowledge to the forum, tagged by plant type, season, or region, so that other gardeners can find and use it | FR-03 |

## Epic: Usage Analytics Capture (EPIC-04)

| Story ID | Summary (paste into Jira) | Linked Requirement |
| --- | --- | --- |
| US-06 | As the product team, we want every user action across the three capabilities to generate a usage event, so that BO-04 has reliable data from launch | FR-08 |
| US-07 | As the product team, we want a single-tap satisfaction prompt after a harvest is logged, so that BO-04's data baseline includes satisfaction signal alongside usage events | FR-09 |

US-07 was added after Power BI planning surfaced a gap, Customer Satisfaction had no defined collection mechanism. It depends on US-03 and US-04 (a harvest must exist and be logged before the prompt has a moment to trigger from).

Deferred features (Community Forum response, visual progress timeline, per Section 4.6) are not created as Stories yet. They belong in a Phase 2 Epic once Section 7.8 re-prioritisation happens, creating them now would let Phase 2 scope leak into the MVP board.

# 5. Story-Level Fields to Set in Jira

- Acceptance Criteria: paste from Section 3.5 / Section 5 acceptance criteria reference, into the Story's description or a custom Acceptance Criteria field

- Story Points: left blank until the real team estimates at Sprint Planning (Section 6.4), do not pre-fill

- Epic Link: set per the Epic mapping in Section 4

- Labels: add the originating Requirement ID (e.g. FR-01) as a label, so Jira issues remain searchable against the RTM without needing this document open

# 6. Dependencies to Configure

Set these as Jira issue links ("blocks" / "is blocked by"), matching the Dependency Matrix in Section 5.7, so the board itself visually reflects sequencing, not just this document.

| Story | Blocked by |
| --- | --- |
| US-04 | US-03 |
| US-06 | US-01, US-03, US-05 |
| US-07 | US-03, US-04 |

# 7. Backlog Order

Order the backlog to match the Story Map sequencing in Section 5.8: Plant Library stories first, Harvest Tracker second, Community Forum third, with Usage Analytics Capture stories interleaved as their dependencies unlock (see Section 6 Sprint Goals for the intended per-sprint grouping).

# 8. Sprints to Create

I'm matching Section 6.2's status split here: Sprint 1's goal is confirmed fact from the real Jira Sprint Report, not something still pending confirmation, even though its dates remain unverified (see below).

| Sprint | Status | Working Goal | Stories Planned |
| --- | --- | --- | --- |
| Sprint 1 | Confirmed from Jira Sprint Report | Plant Library search and content, foundational usage capture | US-01, US-02, US-06 (partial) |
| Sprint 2 | Working goal | Harvest Tracker planting and harvest logging | US-03, US-04, US-06 (continued) |
| Sprint 3 | Working goal | Community Forum posting, usage capture complete, MVP hardening | US-05, US-06 (complete), US-07 |

Do not set real start/end dates in Jira until Sprint 1 Planning actually happens. A sprint created with placeholder dates and then rescheduled creates a messy audit trail, better to create the sprint shell without dates and set them at the real planning session.

# 9. Board Workflow

Column structure should enforce the Definition of Ready and Definition of Done from Section 5.5-5.6, not just track status labels:

| Column | Entry Gate |
| --- | --- |
| Backlog | Story created, not yet refined |
| Ready | Meets Definition of Ready (Section 5.5), Product Owner persona sign-off |
| In Progress | Development or design actively underway |
| In Review / QA | Acceptance criteria being tested |
| Done | Meets Definition of Done (Section 5.6), demonstrated at Sprint Review |

# 10. Reporting to Enable

- Sprint Burndown, standard Jira report, active from Sprint 1 onward

- Velocity Chart, becomes meaningful from Sprint 2 onward, once Sprint 1 gives a first data point

- Epic Progress, tracks EPIC-01 through EPIC-04 completion against the MVP scope in Section 4.8

# 11. Releases / Versions

A single version, "EcoGrow MVP," should be created and all MVP-scope Stories assigned to it, consistent with the single-release strategy locked in Section 4.11. Phase 2 and Phase 3 versions are created only once their scope is formally prioritised in Section 7.8 or 9.5, not in advance.

# 12. What This Spec Deliberately Does Not Include

- Real assignee names, to be added by the real Scrum Master or Product Owner once the team is confirmed

- Real sprint dates, set only at real Sprint Planning

- Story point estimates, set only by the real delivery team

- Any Bug issues, created only once real defects are found